Listening House Prototype Task Checklist

Planning tasks for prototype testing, training, support, Raspberry Pi operations, and grant-readiness materials.

Purpose: Use this checklist to coordinate the next steps before Listening House moves from prototype testing into a true beta phase.

Reference video: Listening House software walkthrough

# Prototype Testing

| Done | Task | Owner | Notes / Date |
| --- | --- | --- | --- |
| ? | Set a date to test the actual prototype inside the Listening House workflow. | Project lead + Listening House staff | Choose date, staff lead, and test area. |
| ? | Run a one-day live test before beta. | Listening House staff + project lead | Watch guest flow, staff dashboard use, bottlenecks, and needed changes. |
| ? | Hold a same-day review after the test. | Project lead | List what worked, what confused staff or guests, and what must change before beta. |

# Training Videos and Staff Materials

| Done | Task | Owner | Notes / Date |
| --- | --- | --- | --- |
| ? | Create training video: how to navigate the website. | Project lead | Show kiosk, dashboard, admin, About page, analytics, and daily reset. |
| ? | Create training video: how to update the Raspberry Pi to the newest version. | Project lead | Show the GitHub update command and what success looks like. |
| ? | Create training video: auto boot-up and how the kiosk starts. | Project lead | Explain server startup, full-screen Chromium, and how to recover after reboot. |
| ? | Create troubleshooting video for common problems. | Project lead | Cover Wi-Fi, phone access, read aloud, email exports, reboot, and service status. |
| ? | Prepare a one-page staff quick-start guide. | Project lead + Listening House staff | Plain-language steps for the people running the kiosk each day. |

# Support and Contact Plan

| Done | Task | Owner | Notes / Date |
| --- | --- | --- | --- |
| ? | Add project contact information. | Project lead | Fill in name, email, phone, preferred hours, and emergency/non-emergency contact rules. |
| ? | Add inventor/support contact information. | Inventor team | List who can answer software, Raspberry Pi, training, and deployment questions. |
| ? | Define issue reporting process. | Project lead + Listening House staff | Decide where staff sends bugs, screenshots, and urgent requests. |

# System Information to Share

| Done | Task | Owner | Notes / Date |
| --- | --- | --- | --- |
| ? | Send staff a simple explanation of how the system works. | Project lead | Include sign-in, activity choice, staff dashboard, scheduling, analytics, and privacy basics. |
| ? | Share the walkthrough video link with staff. | Project lead | Use the reference video link above or replace it with a final hosted link. |
| ? | Confirm staff understand saved data and daily exports. | Project lead | Explain what is stored, what is not stored, where spreadsheets go, and who receives them. |

# Grant and Public Materials

| Done | Task | Owner | Notes / Date |
| --- | --- | --- | --- |
| ? | Collect paperwork needed for grants and prototype documentation. | Project lead + Listening House | Confirm permission forms, photo releases, and any grant-specific requirements. |
| ? | Take approved photos/images for grant materials. | Project lead + Listening House | Capture kiosk setup, staff workflow, Raspberry Pi, and non-identifying use scenes only with permission. |
| ? | Prepare grant-ready project summary. | Project lead | Explain purpose, affordability, privacy, Raspberry Pi deployment, and expected impact. |

# Technical Readiness

| Done | Task | Owner | Notes / Date |
| --- | --- | --- | --- |
| ? | Verify Raspberry Pi update process. | Project lead | Run the update command and confirm the kiosk, dashboard, admin, and About page open. |
| ? | Verify auto boot-up. | Project lead | Restart the Pi and confirm the server and kiosk return automatically. |
| ? | Verify email spreadsheet export. | Project lead | Set Gmail sender, app password, recipient, then send a test email. |
| ? | Verify read aloud on Raspberry Pi. | Project lead + native speakers if available | Test English, Spanish, Somali, and Hmong Daw. Add phrase recordings where needed. |
| ? | Verify phone/tablet dashboard access. | Listening House staff | Test staff devices on the intended Wi-Fi and confirm the dashboard updates live. |

# Contact Information to Fill In

| Role | Name / Organization | Email / Phone / Notes |
| --- | --- | --- |
| Main project contact |  |  |
| Software / Raspberry Pi support |  |  |
| Listening House staff lead |  |  |
| Grant/photo paperwork contact |  |  |

Privacy note: Do not place guest names, phone numbers, medical details, or private shelter records in this planning document.